CSE 201 Sprint Plan Document

## Team Member Names

Rui Dai, Bailey Ralston, Brian Ruthrauff, Binfang Ye

## Team Project Title

Furever Home

### Project Description

Our project is a website which presented pet shelters. Users can sign in and become a shelter or adopter. Shelters can edit the information of the pets, and they can also add or move pets. Adopters can view the photos and all information of the pets, they can save their favorite pets and be able to know the contact information about the shelter. Also, they can share the pet with their friends. More importantly, there is a filter, so adopter can select the type of the pets (cat or dog), the size of the pets, and the distance between the shelters and themselves.

## Sprint Plan List

|  |  |
| --- | --- |
| **Week Of** | **Sprint Tasks** |
| 2-Apr | We will finish our frame of our website. We will design functional parts on our website such as Login in part, email part, phone number part. We need to test bugs. |
| 9-Apr | We will finish some of User Stories like adding a pet, searching a pet, deleting their pet’s information, sharing pet’s information and editing their pet’s information. Test bugs. |
| 16-Apr | We can continue last part. We will finish Administrator’s rights like adding a pet, searching a pet, deleting pet’s information and editing pet’s information. Test bugs. |
| 23-Apr | We will finish all our website functions like saving a pet, adopting a pet and all documents. Test bugs. Prepare for documents. |
| 26-Apr | Demonstration #2 TAs inspect Meeting Minutes document and record absences. |
| 30-Apr | We will improve our functions and test it. |
| 7-May | We will review all reports like unit test report, system test report, and performance report. We will also discuss our functions. |
| 10-May | Final Demonstration TAs inspect Meeting Minutes document and record absences. |