CSE 201 Sprint Plan Document

## Team Member Names

Rui Dai, Bailey Ralston, Brian Ruthrauff, Binfang Ye

## Team Project Title

Furever Home

### Project Description

Our project is a website which presented pet shelters. Users can sign in and become a shelter or adopter. Shelters can edit the information of the pets, and they can also add or move pets. Adopters can view the photos and all information of the pets, they can save their favorite pets and be able to know the contact information about the shelter. Also, they can share the pet with their friends. More importantly, there is a filter, so adopter can select the type of the pets (cat or dog), the size of the pets, and the distance between the shelters and themselves.

## Sprint Plan List

|  |  |
| --- | --- |
| **Week Of** | **Sprint Tasks** |
| 2-Apr | We will finish our frame of our website. We will finish our user story 14, shelter and user can login our website. We will finish user story 10, shelter can build their profiles. User story 6, shelter can add a pet. User story 7, shelter can remove a pet. User story 9, shelter can edit pet’s information. |
| 9-Apr | We will finish User story 2, Users-need to be able to select what type of pets to adopt. User Story 3: Users-Need to be able to save favorite pets. User story 4, User can see basic pet’s information. User story 5, know how to contact shelter. User story 13, they can search pet’s information. |
| 16-Apr | User story 1, shelter have a way to see what pets are being saved, liked, and disliked. User Story 8: Users-Share a pet with another user. User Story 11: Users can write their comments on the pets. User Story 12: Uses can search pets locations and know the distances |
| 23-Apr | We will continue coding and finish all documents. Test bugs. Prepare for documents. |
| 26-Apr | Demonstration #2 TAs inspect Meeting Minutes document and record absences. |
| 30-Apr | We will improve our functions and test it. |
| 7-May | We will review all reports like unit test report, system test report, and performance report. We will also discuss our functions. |
| 10-May | Final Demonstration TAs inspect Meeting Minutes document and record absences. |